## Slide 1: LHC DSO tests - 2012 programme
Marc Tavlet, BE-DSO + BE-Safety_Unit, BE-OP, GS-ASE
Preparation before Thursday:
Patrol everywhere, tunnel & caverns (BE-OP + EN-MEF + GS-ASE)
All EIS-f back in chain (DSO + GS-ASE)
Info displayed on SIP (BE-OP)
IMPACT completed (DSO + BE-OP + EN-MEF + GS-ASE)
Clean LASS alarm logs (GS-ASE)

## Slide 2: Thursday 1 March (from 8 to 11:45 am) Start with TI2, TI8 tests (intrusion  need to trip ch.3 & ch.5 /SPS Either keep ch.3 & ch.5 /SPS tripped or trip Test “voie cablée” (hard-wired loop)  Evac will ring  Trip of ch.1 & ch.8 /LHC Test in Access mode + 2 EIS-f unsafe  Evac will ring  Trip of ch.1 & ch.8 /LHC Consignation of TEDs from ch.1 & ch.8 /LHC, in beam
Staff needed =
DSO in CCC
GS-ASE in CCC and CCR
TE-EPC for consignation

## Slide 3: Friday 2 March (from 8 am to 5 pm) Intrusion tests ; at least 1 at each Point (Interuption around 10:30~11:00 for a VIP visit with the DG) Patrol completed Put TEDs back into ch.1 & ch.8 /LHC
Staff needed =
DSO in CCC
BE-OP in CCC and tunnel
GS-ASE in CCC and tunnel
EN-MEF in tunnel
GLIMOS in caverns
TE-EPC for consignation